**CS 192 Software Engineering II**

**Implementation Plan and Accountability Report**

**Developer’s Group Name: The A-Team**

**Project Name: Book Up**

In this sheet, record planned activities for the sprint. This should be updated per sprint and submitted to the instructor.

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint No.** | **Date** | **Activity** | **Accountability**  **(Name of Person)** | **Output** | **Done**  **(Y/N)** | **Remarks** |
| 1 | 1/24 | Plan and prepare Sprint Review Checklist | Karen A. | Implementation Plan |  |  |
| 1/30 | Code Account system | Karen A. | Source Code |  |  |
| 1/30 | Code Trade system | Matthew A. | Source Code |  |  |
| 1/31 | Test account system code | Matthew A. | Test Scorecard Result |  | Use Test Scorecard done in CS 191 |
| 1/31 | Test Trade system code | Karen A. | Test Scorecard Result |  | Use Test Scorecard done in CS 191 |
| 2/2 | Code Review of Account system | Matthew A. | Code Review Result |  |  |
| 2/2 | Code Review of Trade system | Karen A. | Code Review Result |  |  |
| 2/3 | Sprint Review | ALL | Sprint Review Document |  |  |
| 2/3 | Sprint Retrospect | ALL | Sprint Retrospect Document |  | Link to Sprint Release Codes in GitHub |
| 2-3 Failed to accomplish Sprint Review 2 and 3  The file, Code History for Sprints 2 and 3.docx, located at [**https://github.com/kdagnes/cs-191-project/tree/master/01-Project-Documents/1.2%20Implementation%20Plan**](https://github.com/kdagnes/cs-191-project/tree/master/01-Project-Documents/1.2%20Implementation%20Plan), was made to show the code revisions based on the history from the project repository made ideally for Sprints 2 and 3. | | | | | | |
| 4 | 03/08/ | Plan and prepare Sprint Review Checklist | Agnes, Karen | Implementation Plan |  |  |
| 03/9-13 | Design the UI  Of the Menu, Tables | Ayocho, Matthew | Source Code |  |  |
| 03/9-13 | Design the UI of the Main Page and other objects like forms | Agnes, Karen | Source Code |  |  |
| 03/14 | Evaluate the UI  Of the Menu, Tables | Agnes, Karen | Test Scorecard Result |  | Use Test Scorecard done in CS 191 |
| 03/14 | Evaluate the UI of the Login Page and other objects like forms. | Aycocho, Matthew | Test Scorecard Result |  | Use Test Scorecard done in CS 191 |
| 03/15 | Code Review the UI  Of the Menu, Tables | Agnes, Karen | Code Review Result |  |  |
| 03/15 | Code Review UI of the Main Page and other objects like forms. | Aycocho, Matthew | Code Review Result |  |  |
| 03/17 | Sprint Review | ALL | Sprint Review Document |  |  |
| 03/17 | Sprint Retrospect | ALL | Sprint Retrospect |  |  |
| 5 | 03/29 | Plan and prepare Sprint Review Checklist | Karen Agnes |  |  |  |
| 03/30 – 04/01 | Finalize overall UI design in the menu, tables | Matthew Aycocho | Source code |  |  |
| 03/30 – 04/01 | Finalize overall UI design in the objects and forms | Karen Agnes | Source code |  |  |
| 04/02 | Evaluate the overall UI design in the menu, tables | Karen Agnes | Test Scorecard Result |  |  |
|  | 04/02 | Evaluate the overall UI design in the objects and forms | Matthew Aychoco | Test Scorecard Result |  |  |
|  | 04/03-05 | Code Review the overall UI design in the menu, tables | Karen Agnes | Code Review Result |  |  |
|  | 04/03-05 | Code Review the overall UI design in the objects and forms | Matthew Aychoco | Code Review Result |  |  |
|  | 04/06 | Sprint review | ALL | Sprint Review Document |  |  |
|  | 04/06 | Sprint Retrospect | ALL | Sprint Retrospect |  |  |