CS 192 Software Engineering II
Implementation Plan and Accountability Report

Developer’s Group Name: The A-Team
Project Name: Book Up

In this sheet, record planned activities for the sprint. This should be updated per sprint and submitted to the instructor.
Sprint No.	Date	Activity	Accountability / (Name of Person)	Output	Done / (Y/N)	Remarks
1	1/24	Plan and prepare Sprint Review Checklist	Karen A.	Implementation Plan
	1/30	Code Account system	Karen A.	Source Code
	1/30	Code Trade system	Matthew A.	Source Code
	1/31	Test account system code	Matthew A.	Test Scorecard Result		Use Test Scorecard done in CS 191
	1/31	Test Trade system code	Karen A.	Test Scorecard Result		Use Test Scorecard done in CS 191
	2/2	Code Review of Account system	Matthew A.	Code Review Result
	2/2	Code Review of Trade system	Karen A.	Code Review Result
	2/3	Sprint Review	ALL	Sprint Review Document
	2/3	Sprint Retrospect	ALL	Sprint Retrospect Document		Link to Sprint Release Codes in GitHub
2-3 Failed to accomplish Sprint Review 2 and 3 / The file, Code History for Sprints 2 and 3.docx, located at https://github.com/kdagnes/cs-191-project/tree/master/01-Project-Documents/1.2%20Implementation%20Plan, was made to show the code revisions based on the history from the project repository made ideally for Sprints 2 and 3.
4	03/08/	Plan and prepare Sprint Review Checklist	Agnes, Karen	Implementation Plan
	03/9-13	Design the UI / Of the Menu, Tables	Ayocho, Matthew	Source Code
	03/9-13	Design the UI of the Main Page and other objects like forms	Agnes, Karen	Source Code
	03/14	Evaluate the UI / Of the Menu, Tables	Agnes, Karen	Test Scorecard Result		Use Test Scorecard done in CS 191
	03/14	Evaluate the UI of the Login Page and other objects like forms.	Aycocho, Matthew	Test Scorecard Result		Use Test Scorecard done in CS 191
	03/15	Code Review the UI / Of the Menu, Tables	Agnes, Karen	Code Review Result
	03/15	Code Review UI of the Main Page and other objects like forms.	Aycocho, Matthew	Code Review Result
	03/17	Sprint Review	ALL	Sprint Review Document
	03/17	Sprint Retrospect	ALL	Sprint Retrospect