CS 192 Software Engineering II
Implementation Plan and Accountability Report

Developer’s Group Name: The A-Team
Project Name: Book Up

In this sheet, record planned activities for the sprint. This should be updated per sprint and submitted to the instructor.
Sprint No.	Date	Activity	Accountability / (Name of Person)	Output	Done / (Y/N)	Remarks
1	1/24	Plan and prepare Sprint Review Checklist	Karen A.	Implementation Plan
	1/30	Code Account system	Karen A.	Source Code
	1/30	Code Trade system	Matthew A.	Source Code
	1/31	Test account system code	Matthew A.	Test Scorecard Result		Use Test Scorecard done in CS 191
	1/31	Test Trade system code	Karen A.	Test Scorecard Result		Use Test Scorecard done in CS 191
	2/2	Code Review ofAccount system	Karen A.	Code Review Result
	2/2	Code Review of Trade system	Matthew A.	Code Review Result
		Other activities... (Demo to client)
	2/3	Sprint Review	ALL	Sprint Review Document
	2/3	Sprint Retrospect	ALL	Sprint Retrospect Document		Link to Sprint Release Codes in GitHub
2		Plan and prepare Sprint Review Checklist
		Code [What?]*
		Test [What?]*
		Code Review [What?]*
		Other activities... (Review with Client)
		Sprint Review
		Sprint Retrospect